User Stories & Checklist

User Stories

| ID | User Story | Priority | Points | Due Date | Status | Actual Output |
| --- | --- | --- | --- | --- | --- | --- |
| US-01 | Guest registration and role-based access | HIGH | 5 | August 4, 2026 | Completed | Registration, login, and role requirements reviewed; authentication and role diagrams prepared; authentication test cases documented |
| US-02 | Room search and availability | HIGH | 5 | August 6, 2026 | Completed | Room search and availability requirements reviewed; room availability diagrams updated; availability and double-booking test cases prepared |
| US-03 | Room booking and reservation | HIGH | 8 | August 8, 2026 | Completed | Booking workflow requirements reviewed; booking diagrams prepared; booking validation and reservation test cases documented |
| US-04 | Online payment | HIGH | 5 | August 11, 2026 | Completed | Khalti and eSewa payment requirements reviewed; payment workflow documented; successful and failed payment test cases prepared |
| US-05 | Booking modification and cancellation | HIGH | 5 | August 13, 2026 | In Progress | Modification and cancellation requirements reviewed; booking workflow updated; cancellation and modification test cases being prepared |
| US-06 | Guest check-in and check-out | HIGH | 5 | August 15, 2026 | To Do | Check-in/check-out requirements and workflow to be documented; related test cases to be prepared |
| US-07 | Room and guest management | MEDIUM | 5 | August 18, 2026 | To Do | Room and guest management requirements and diagrams to be completed |
| US-08 | Notifications and booking confirmation | MEDIUM | 3 | August 20, 2026 | To Do | Booking confirmation and notification requirements to be documented and tested |
| US-09 | Reviews and ratings | LOW | 3 | August 22, 2026 | To Do | Review and rating requirements to be documented with relevant test cases |
| US-10 | Dashboard and reporting | MEDIUM | 5 | August 24, 2026 | To Do | Admin dashboard, occupancy, booking, payment, and revenue reporting requirements to be documented |

Checklists

US-01 [HIGH] Guest registration and role-based access (5 pts)

Due date: August 4, 2026 — Status: Completed

- Review registration, login, and role requirements

- Define Admin, Manager, Receptionist, Staff, and Guest permissions

- Prepare authentication and role-based access diagrams

- Prepare valid login, invalid login, and authorization test cases

US-02 [HIGH] Room search and availability (5 pts)

Due date: August 6, 2026 — Status: Completed

- Review room search and availability requirements

- Define room types, prices, capacity, and amenities

- Prepare room availability workflow

- Prepare availability and double-booking test cases

US-03 [HIGH] Room booking and reservation (8 pts)

Due date: August 8, 2026 — Status: Completed

- Review booking requirements

- Define booking workflow and reservation statuses

- Prepare booking Use Case and Sequence Diagrams

- Prepare booking validation and confirmation test cases

US-04 [HIGH] Online payment (5 pts)

Due date: August 11, 2026 — Status: Completed

- Review payment requirements

- Document Khalti and eSewa payment workflows

- Define payment and receipt requirements

- Prepare successful, failed, and cancelled payment test cases

US-05 [HIGH] Booking modification and cancellation (5 pts)

Due date: August 13, 2026 — Status: In Progress

- Review modification and cancellation requirements

- Define applicable booking policies

- Update booking workflow diagrams

- Prepare modification and cancellation test cases

US-06 [HIGH] Guest check-in and check-out (5 pts)

Due date: August 15, 2026 — Status: To Do

- Define check-in and check-out requirements

- Define booking verification process

- Define room status changes

- Prepare check-in and check-out test cases

US-07 [MEDIUM] Room and guest management (5 pts)

Due date: August 18, 2026 — Status: To Do

- Define room management requirements

- Define guest profile requirements

- Prepare relevant class and activity diagrams

- Prepare room and guest management test cases

US-08 [MEDIUM] Notifications and booking confirmation (3 pts)

Due date: August 20, 2026 — Status: To Do

- Define booking confirmation requirements

- Define cancellation and payment notifications

- Prepare notification workflow

- Prepare notification test cases

US-09 [LOW] Reviews and ratings (3 pts)

Due date: August 22, 2026 — Status: To Do

- Define guest review requirements

- Define rating functionality

- Define administrator review moderation

- Prepare review and rating test cases

US-10 [MEDIUM] Dashboard and reporting (5 pts)

Due date: August 24, 2026 — Status: To Do

- Define dashboard requirements

- Define occupancy, booking, payment, and revenue reports

- Prepare dashboard and reporting diagrams

- Prepare reporting test cases